Proposed implementation order

- Finalize the system contract

Define the exact payment, activation, subscription, and account states and their allowed transitions. We must also confirm package definitions, renewal behavior, router assignment, email provider, and how existing voucher users will migrate.

- Redesign the PostgreSQL schema

Add or correct:

  - Customers and account status

  - Routers

  - Packages and MikroTik profile mappings

  - Email OTP records

  - Login sessions

  - Transactions with a separate payment_status

  - Activations with a separate activation_status

  - Activation attempts

  - Subscriptions linked to transactions and activations

  - Paystack webhook events

  - Admin audit logs

The current transaction model combines states that the document requires us to keep separate.

- Build authentication and security foundations

Implement Argon2id PIN hashing, secure HTTP-only sessions, OTP expiration, OTP attempt limits, login throttling, CSRF protection, and secret-safe logging. Website login will use the database PIN hash instead of reading the MikroTik password.

- Expand the MikroTik integration

Add tested RouterOS operations for:

  - Full preflight checks

  - Profile existence checks

  - Creating disabled users

  - Deleting users during rollback

  - Updating and verifying PINs

  - Changing profiles

  - Enabling and disabling users

  - Reading and safely updating activation markers

  - Distinguishing definite failures from uncertain results

The existing comment parser must also preserve both login information and activation IDs.

- Implement registration and email verification

Build the complete flow:

Email OTP → router check → create disabled MikroTik user → verify user → hash PIN → create database account

If the database operation fails, the newly created MikroTik user will be removed automatically.

- Implement account login and the customer session

Customers will log in using their permanent username and PIN. We’ll add authenticated account endpoints, logout, session expiration, and account information.

- Implement packages and purchase preflight

Create the package catalogue and verify the router, customer, WireGuard route, MikroTik profile, and requested operation before allowing payment. Package prices and profiles will always be selected server-side.

- Integrate Paystack

Implement:

  - Transaction initialization

  - Server-side payment verification

  - Signed webhook validation

  - Duplicate-webhook protection

  - Delayed payment confirmation

  - The customer-facing “Check Payment” action

  - Idempotent processing shared by callbacks, webhooks, and scheduled checks

- Build the activation engine

After payment success, the backend will:

  - Commit the activation intent first

  - Generate a unique activation ID

  - Apply the ID, profile, and enabled state to MikroTik

  - Read the user back

  - Verify all three values

  - Mark activation successful

  - Start the subscription clock

Database locks and uniqueness rules will prevent two requests from provisioning the same purchase simultaneously.

- Build automatic and manual reconciliation

Add a durable worker that finds paid but unfinished activations. It will always read MikroTik before writing and handle:

  - Already-correct activation

  - Partial router updates

  - Router offline

  - Older activation markers

  - Newer superseding activations

  - Unknown activation markers

  - Manual-review cases

Customers and administrators will also have controlled retry actions.

- Implement expiration and renewal

Subscriptions will start only after verified activation. Expiration will disable the MikroTik user without deleting the account. Older expiration jobs will be prevented from disabling a newer renewed package.

- Implement username and PIN recovery

Add email OTP-based username recovery and PIN reset/change. PIN changes will only be accepted while the router is reachable, and the MikroTik password will be verified before the database hash is replaced.

- Rebuild the public application

Convert the current voucher-focused interface into:

  - Registration and OTP

  - Login

  - Customer dashboard

  - Package selection

  - Paystack checkout

  - Pending-payment status

  - Activation progress and retry

  - Active subscription details

  - Transaction history

  - Connected-device management

  - Forgot username and PIN reset

The useful existing status and device components can be retained.

- Build the admin application

Add secure administration for customers, packages, routers, payments, activations, retries, reconciliation, subscriptions, and audit history. Plaintext PINs will never be displayed.

- Test failure scenarios and deploy gradually

Test router outages, delayed Paystack responses, duplicate webhooks, database failures, partial MikroTik updates, backend restarts, old/new activation conflicts, expiration races, and PIN-reset failures. Then configure PostgreSQL, the reconciliation worker, WireGuard, email, HTTPS, Paystack webhooks, backups, monitoring, and a single-router pilot before full rollout.